4100 Five Oaks – Minutes September 19, 2016
Attending:  Cyndi Evoy, Marsha Fancher, Josh Lindgren, Robert Jeffers, Bob Stocking, Andy Jones, Mr. Mahdi, Brandon Mangum, and Pamela Bonner

Meeting called to order at 7:05 pm

Marsha announced that this will be her last meeting.  

1. Minutes for August 15, 2016:  Cyndi moved and Brandon seconded to accept the minutes as written.  The vote was unanimous.

2. Review Financials - Brandon said the financials look good.

3. Work Request Log –

a. Update “Do Not Prune” list for Kings Landscaping - The notice was reviewed and accepted by the board.

b. Assemble a new list of “do not use chemical bug spray” - The notice was reviewed and accepted by the board.

c. Determine date for walk around to make note of violations and contact owners for correction.  To be done by October 31, 2016.  The walk around will be done before Oct. 31

d. Requests from Homeowners Unit 11 – Notification in writing sent – 

The majority vote in favor (5 Yes / 3 No) of the Amended Window

installation to allow new windows to be placed in the front and rear of the unit as long as they are the same 2 pane dimensions as the current sliding glass doors with the understanding that there will be a wall in the lower front at 36" and a wall in the rear at 24".  

e. Unit 36 – Status of gutter system installation  The owner has been notified

f. Units 31-32 parking – Remove the island or can island size be reduced by one foot each side give more space.  An estimate has been given for work.  Any work on parking changes is on hold until we re-pave.  We received an estimate for a parking spot-marking alternative for units 28-34.   Brandon moved to have the blocks installed and Pamela seconded the motion.  The vote was unanimous. 

4. Assessment Related Projects

a. Phase 2 roofing – Completed

b. Phase 2 painting – Completed August 22

c. Open up storm drains before resurfacing.  We will wait for paving to do this.
d. Next scheduled phase to start when Brandon moved and Andy seconded to start Phase III and IV roofing ASAP.  The vote was unanimous.

5. Decking Refurbishing schedule – timetable - Painting – need to discuss “touch up only”  Done

6. Board material (agendas and minutes) to be stored on separate hard drive to be purchased by Andy.  Not done yet.

7. Last minute items – Tidy up wooded area across from Units 19 – 28.  Hams did the some of the work and some things still need to be done.   There is a large stump between Unit 19 and 22 that needs to be ground down.  
Durham city ordinance covering short-term rentals.   Josh did not check.  
Contact point for any homeowner requested project  
Josh will get an estimate for a sign for the lower entrance, flat like the newer FORA sign but close to the current look.  
Meeting adjourned at 7:55 pm

